GAP ANALYSIS

SchoolERP v1.0 — Requirements vs. Implementation

| Doc ID | Version | Date | Status |
| --- | --- | --- | --- |
| GA-001 | 1.0 | April 2026 | Draft |

# Executive Summary

This document compares the SchoolERP v1.0 system against the original requirements for Appointment and Visitor Management. 40 requirements assessed across 5 categories.

| Category | Count | Percentage |
| --- | --- | --- |
| Implemented | 32 requirements | 80% |
| Partial | 6 requirements | 15% |
| Not Implemented | 2 requirements | 5% |
| TOTAL | 40 requirements | 100% |

# 1. Appointment Management

| # | Requirement | Status | Implementation | Gap | Action | Ver |
| --- | --- | --- | --- | --- | --- | --- |
| A-01 | Parent books appointment | Implemented | 3-step wizard; teacher selection; 30-min slots | None | — | v1.0 |
| A-02 | Slot conflict detection | Implemented | MongoDB overlap query on accepted appts | None | — | v1.0 |
| A-03 | Teacher accept with note | Implemented | PATCH /accept; parent notified in real time | None | — | v1.0 |
| A-04 | Teacher decline with reason | Implemented | PATCH /decline; reason required | None | — | v1.0 |
| A-05 | Mark meeting complete | Implemented | PATCH /complete; summary stored | None | — | v1.0 |
| A-06 | Receptionist auto-notified on completion | Implemented | notifyRole('receptionist') via Socket.IO + DB | None | — | v1.0 |
| A-07 | Parent cancel appointment | Implemented | PATCH /cancel; teacher notified | None | — | v1.0 |
| A-08 | Teacher availability calendar | Not Implemented | No calendar UI | Cannot mark unavailable dates | Build calendar + schedule page | v1.1 |
| A-09 | Appointment rescheduling | Not Implemented | Cancel + re-book only | Extra friction for date changes | Add reschedule endpoint + UI | v1.1 |
| A-10 | Email notification | Partial | In-app push only; no email | Offline users miss alerts | Integrate Nodemailer | v1.1 |
| A-11 | SMS notification | Partial | No SMS delivery | Mobile-only users miss alerts | Integrate Twilio | v1.2 |
| A-12 | UI pagination for large lists | Partial | API supports page/limit; UI shows all | Slow on 1000+ records | Add pagination controls | v1.1 |

# 2. Visitor Management

| # | Requirement | Status | Implementation | Gap | Action | Ver |
| --- | --- | --- | --- | --- | --- | --- |
| V-01 | Full registration form | Implemented | Name, phone, email, company, ID, purpose, person | None | — | v1.0 |
| V-02 | Webcam photo capture | Implemented | react-webcam; JPEG base64; requires HTTPS in prod | HTTP localhost works; prod needs HTTPS | Configure SSL for production | v1.0 |
| V-03 | File photo upload | Implemented | Multer; JPEG/PNG; 5MB cap; local disk | Local disk doesn't scale | Migrate to S3/GCS | v1.1 |
| V-04 | Vehicle number tracking | Implemented | vehicleType + vehicleNumber; uppercase stored | None | — | v1.0 |
| V-05 | Auto badge VIS-DDMM-NNN | Implemented | Daily sequential counter | Race condition risk under high concurrency | Atomic MongoDB counter | v1.1 |
| V-06 | Gatekeeper notified on registration | Implemented | Socket.IO push immediately on register | None | — | v1.0 |
| V-07 | Mark meeting complete | Implemented | PATCH /complete-meeting; host notes | None | — | v1.0 |
| V-08 | Checkout visitor | Implemented | PATCH /checkout; checkOutTime recorded | None | — | v1.0 |
| V-09 | MISSING alert at T+10 min | Implemented | node-cron every 60s; missingAlertSent prevents duplicates | Max 60s delay from threshold | Reduce to 30s cron in v1.1 | v1.0 |
| V-10 | Alert to gatekeeper + receptionist + admin | Implemented | notifyRole() for all three; urgent priority | None | — | v1.0 |
| V-11 | Overdue detection | Implemented | Separate cron path for expectedCheckOut exceeded | None | — | v1.0 |
| V-12 | Cloud photo storage | Partial | Local disk only | Not scalable past single server | Implement AWS S3 | v1.1 |
| V-13 | Pre-registration / QR code entry | Not Implemented | Walk-in only; no invite link | Frequent visitors re-registered each time | Pre-registration + QR flow | v2.0 |
| V-14 | Visitor analytics / CSV export | Partial | Daily stat counts on dashboard only | No monthly/weekly export | Add analytics charts + CSV export | v1.1 |

# 3. Authentication & User Management

| # | Requirement | Status | Implementation | Gap | Action | Ver |
| --- | --- | --- | --- | --- | --- | --- |
| U-01 | JWT login for 5 roles | Implemented | 24h token; bcrypt cost=12; role guard | None | — | v1.0 |
| U-02 | Role-based API access control | Implemented | requireRole() middleware on all sensitive endpoints | None | — | v1.0 |
| U-03 | Role-adaptive UI navigation | Implemented | Sidebar shows only relevant links per role | None | — | v1.0 |
| U-04 | Admin user management panel | Partial | Seed script only; no UI CRUD | Admin cannot create/edit users via browser | Build User Management page | v1.1 |
| U-05 | Password reset flow | Not Implemented | No forgot-password or reset link | Password changes require direct DB update | Add email-based reset flow | v1.1 |
| U-06 | Audit log UI | Partial | Mongoose timestamps only; no audit trail UI | Cannot trace who accepted/declined via UI | Add audit log collection + view | v2.0 |

# 4. Notifications

| # | Requirement | Status | Implementation | Gap | Action | Ver |
| --- | --- | --- | --- | --- | --- | --- |
| N-01 | In-app real-time push via Socket.IO | Implemented | Per-user rooms; all relevant roles receive alerts | None | — | v1.0 |
| N-02 | Priority levels | Implemented | 4 priorities; urgent = red pulsing dot + 8s toast | None | — | v1.0 |
| N-03 | Unread count badge | Implemented | Red count badge; marks all read on open | None | — | v1.0 |
| N-04 | Email notifications | Not Implemented | No email delivery in v1.0 | Offline users miss critical alerts | Integrate Nodemailer | v1.1 |
| N-05 | SMS / WhatsApp alerts | Not Implemented | No external messaging | Gatekeeper may miss alert without device | Integrate Twilio | v1.2 |
| N-06 | Per-user notification preferences | Not Implemented | All notifications sent to all role members | No user control over channel/frequency | Add preferences settings page | v1.2 |

# 5. Remediation Roadmap

| Version | Planned Fixes & Enhancements | Target |
| --- | --- | --- |
| v1.1 | Teacher calendar; rescheduling; admin user panel; password reset; email via Nodemailer; AWS S3 photos; UI pagination; CSV export; atomic badge counter | Q2 2026 |
| v1.2 | SMS/WhatsApp via Twilio; notification preferences per user; parent mobile app (React Native); Socket.IO cluster with Redis pub/sub | Q3 2026 |
| v2.0 | Visitor pre-registration + QR code; full audit log UI; analytics dashboard with charts; AI-based slot recommendations for parents | Q4 2026 |